# Glance — Go-Live Runbook

Sequenced launch checklist

June 2026

Table of Contents

# Glance — Go-Live Runbook

A start-to-finish checklist to take Glance from green tests to live, on the managed-simple stack (Fly + Neon + Upstash + Cloudflare). Detailed reference: docs/DEPLOY.md. Work top to bottom; each phase ends with a verification.

## 0 · Prerequisites (accounts + tools)

- ☐ Accounts: Fly.io, Neon, Upstash, Cloudflare (Pages), Stripe, Twitch (and YouTube/Kick if launching those), a domain.

- ☐ Local tools: flyctl, node 22, pnpm 9.15, openssl, git. (@bubblewrap/cli + Android SDK and Xcode only when you do the store builds.)

- ☐ pnpm verify is green on main, and CI passes.

## 1 · Provision infrastructure

- ☐ Postgres (Neon): create a project; copy the connection string. Create the KV table: CREATE TABLE IF NOT EXISTS glance_kv (key text PRIMARY KEY, value text NOT NULL);

- ☐ Redis (Upstash): create a database; copy the rediss:// URL.

- ☐ Fly app: from the repo root, fly launch --no-deploy (detects Dockerfile + fly.toml); fly volumes create glance_data --size 1.

- ☐ Domain/DNS: decide hosts — e.g. api.glance.app (server), app.glance.app (companion), dash.glance.app (dashboard), hud.glance.app (HUD).

## 2 · Secrets & configuration

Generate the secrets:

openssl rand -base64 48      # GLANCE_AUTH_SECRET (token signing)
openssl rand -base64 48      # GLANCE_TOKEN_KEY   (OAuth token encryption at rest)
# VAPID keypair for Web Push:
node -e "const c=require('crypto');const{publicKey,privateKey}=c.generateKeyPairSync('ec',{namedCurve:'prime256v1'});console.log('VAPID_PUBLIC_KEY=',publicKey.export({type:'spki',format:'der'}).subarray(-65).toString('base64url'));console.log('VAPID_PRIVATE_KEY=',privateKey.export({type:'pkcs8',format:'der'}).subarray(36,68).toString('base64url'))"

- ☐ OAuth apps: register Twitch (and YouTube/Kick) apps; set redirect URIs to https://<api-host>/api/oauth/<provider>/callback; add the clips:edit scope to Twitch.

- ☐ Stripe: create the products/prices for Creator and Pro; create a webhook to https://<api-host>/api/stripe/webhook; copy the signing secret. Put tenant + plan in subscription metadata so the webhook can map them.

- ☐ Set Fly secrets (only what you use):

fly secrets set \
  GLANCE_AUTH_SECRET="..." GLANCE_TOKEN_KEY="..." \
  ANTHROPIC_API_KEY="sk-ant-..." \
  DATABASE_URL="postgres://..." REDIS_URL="rediss://..." \
  GLANCE_PUBLIC_URL="https://api.glance.app" \
  GLANCE_DASHBOARD_URL="https://dash.glance.app" \
  GLANCE_ALLOWED_ORIGINS="https://hud.glance.app,https://dash.glance.app,https://app.glance.app" \
  TWITCH_CLIENT_ID="..." TWITCH_CLIENT_SECRET="..." \
  STRIPE_SECRET_KEY="sk_live_..." STRIPE_WEBHOOK_SECRET="whsec_..." \
  VAPID_PUBLIC_KEY="..." VAPID_PRIVATE_KEY="..." VAPID_SUBJECT="mailto:ops@glance.app"

The server refuses to boot in any non-local NODE_ENV without GLANCE_AUTH_SECRET — this is intentional (fail-closed). fly.toml sets NODE_ENV=production.

## 3 · Deploy the server

- ☐ pnpm add pg (committed) so the Postgres-backed settings store activates. (Optional but recommended for multi-instance.)

- ☐ fly deploy.

- ☐ Verify: curl https://<api-host>/health → {"ok":true}; curl https://<api-host>/ready → {"ready":true}.

- ☐ Confirm logs show settings store: Postgres (multi-instance) (if DATABASE_URL set) and auth: token (multi-tenant).

## 4 · Deploy the front-ends (Cloudflare Pages)

For each app (hud, dashboard, companion): create a Pages project, build command pnpm install && pnpm --filter @glance/<app> build, output apps/<app>/dist, with env:

- ☐ VITE_GLANCE_WS_URL = wss://<api-host> (hud, companion)

- ☐ VITE_GLANCE_API_URL = https://<api-host> (dashboard, companion)

- ☐ VITE_GLANCE_TOKEN = <signed tenant token> (mint with signToken(tenant, GLANCE_AUTH_SECRET))

- ☐ VITE_VAPID_PUBLIC_KEY = <vapid public> (companion only)

- ☐ Add a 512×512 PNG at apps/companion/public/icon-512.png before building (store icon).

## 5 · Smoke tests (production)

- ☐ HUD/dashboard load over HTTPS; WS connects (status shows “live”).

- ☐ Connect a demo session → priorities/stats stream; connect a real Twitch channel → live chat reads.

- ☐ Multi-channel: add Twitch + YouTube; one merged feed with source badges; summed viewers.

- ☐ OAuth: “Link your channel” → Twitch consent → returns linked; viewer count populates.

- ☐ Companion: install PWA, “Enable alerts”, trigger a donation event → background push arrives.

- ☐ Billing: run a Stripe test checkout → webhook flips the plan; customer portal opens.

- ☐ Voice: “any donations?”, “clip that” → a real Twitch clip URL appears in Replay.

## 6 · Mobile store builds (when ready)

- ☐ Android (TWA): follow apps/companion/twa/README.md — bubblewrap init/build, put the signing SHA-256 into apps/companion/public/.well-known/assetlinks.json, redeploy, upload the .aab to Play Console.

- ☐ iOS: follow apps/companion/ios/README.md — PWABuilder or Capacitor; wire APNs for store-build push.

## 7 · Monitoring, backups, rollback

- ☐ Point Grafana Cloud / Datadog at https://<api-host>/metrics (gate it by network policy or GLANCE_METRICS_TOKEN if public). Alert on /health, error rate, glance_ws_clients, AI usage.

- ☐ Enable Neon point-in-time backups; confirm the Fly volume is attached.

- ☐ Rollback: fly releases → fly deploy --image <previous> (or fly releases rollback). Front-ends roll back via Cloudflare Pages deployments. Keep secrets unchanged across rollbacks.

## 8 · Launch day

- ☐ Final pnpm verify green; tag the release (git tag vX.Y.Z).

- ☐ Status page / “we’re live” note ready; support inbox + Discord staffed.

- ☐ Product Hunt + Indie Hackers posts scheduled (weekend), demo video uploaded, supporter community pinged for the first-3-hours push (see the Business Plan → Marketing).

- ☐ Watch /metrics + logs for the first hours; have the rollback command ready.

Definition of done: server healthy on Fly, front-ends live on Cloudflare, a real channel reads chat, push + billing + voice verified end-to-end, monitoring alerting, and a tested rollback path.